Test Summary Report (TSR)

Project: SecureBank – Internet Banking System

Document Version: 1.0

Prepared By: Muqaddas Rasheed

QA Team: Manual Testing Team

Testing Phase: System Testing (ST)

Environment: UAT

Application Version: v1.0.0

Report Date: 10-Aug-2026

1. Executive Summary

The SecureBank Internet Banking System underwent comprehensive manual functional testing to validate its business and functional requirements.

Testing covered authentication, account management, fund transfers, beneficiary management, bill payments, debit card services, profile management, notifications, and security.

A total of 355 test cases were executed against 130 test scenarios, achieving 100% requirement coverage. Defects were identified, reported, and tracked through Jira.

2. Objectives

The objectives of testing were to:

- Verify compliance with business requirements.

- Validate functional requirements.

- Identify and report defects.

- Ensure critical banking workflows operate correctly.

- Assess overall product quality before release.

3. Testing Scope

In Scope

- User Authentication

- Dashboard

- Account Summary

- Fund Transfer

- Beneficiary Management

- Bill Payments

- Debit Card Services

- Profile Management

- Notifications

- Security Validation

Out of Scope

- Performance Testing

- Load Testing

- Stress Testing

- Penetration Testing

- Mobile Application Testing

4. Test Environment

| Component | Details |
| --- | --- |
| Environment | UAT |
| Database | MySQL 8.0 |
| Web Server | Apache Tomcat |
| API | REST API |
| Browser | Chrome 138, Firefox, Edge |
| Operating System | Windows 11 |

5. Requirement Coverage

| Item | Coverage |
| --- | --- |
| Business Requirements | 100% |
| Functional Requirements | 100% |
| Test Scenarios | 130 |
| Test Cases | 355 |
| Requirements Covered | 30 / 30 |

6. Test Execution Summary

| Metric | Count |
| --- | --- |
| Total Test Cases | 355 |
| Executed | 355 |
| Passed | 340 |
| Failed | 15 |
| Blocked | 0 |
| Not Executed | 0 |
| Pass Rate | 95.77% |

7. Module-wise Summary

| Module | Test Cases | Status |
| --- | --- | --- |
| Authentication | 40 | Completed |
| Dashboard & Accounts | 40 | Completed |
| Fund Transfer | 80 | Completed |
| Beneficiary Management | 40 | Completed |
| Bill Payment | 50 | Completed |
| Debit Card Services | 35 | Completed |
| Profile Management | 35 | Completed |
| Notifications & Security | 35 | Completed |

8. Defect Summary

| Severity | Count |
| --- | --- |
| Critical | 4 |
| High | 15 |
| Medium | 14 |
| Low | 7 |
| Total Defects | 40 |

9. Defect Status

| Status | Count |
| --- | --- |
| Closed | 3 |
| Fixed | 10 |
| Retest | 3 |
| Assigned | 10 |
| In Progress | 6 |
| New | 8 |
| Total | 40 |

10. Major Defects Identified

| Bug ID | Description | Severity | Status |
| --- | --- | --- | --- |
| BUG-001 | Login allowed with expired password | Critical | Fixed |
| BUG-011 | Duplicate fund transfer on double-click | Critical | Fixed |
| BUG-021 | Duplicate bill payment after refresh | Critical | Assigned |
| BUG-026 | Blocked debit card still allows transactions | Critical | In Progress |
| BUG-035 | Session remains active after browser close | Critical | Assigned |

11. Risks

| Risk | Impact | Recommendation |
| --- | --- | --- |
| Pending critical defects | High | Resolve before production deployment |
| Session management issues | High | Perform regression testing after fixes |
| Duplicate transaction scenarios | High | Validate idempotency for transaction APIs |
| Notification delays | Medium | Monitor messaging service in UAT |
| Audit log completeness | Medium | Verify all critical actions are logged |

12. Exit Criteria Review

| Criteria | Status |
| --- | --- |
| All planned test cases executed | ✅ Met |
| Requirement coverage achieved | ✅ Met |
| Critical defects reviewed | ✅ Met |
| Regression testing completed | ✅ Met |
| Test artifacts completed | ✅ Met |
| QA approval provided | ✅ Met |

13. Deliverables

| Document | Status |
| --- | --- |
| BRD | Completed |
| SRS | Completed |
| Test Plan | Completed |
| Test Scenarios | Completed |
| Test Cases | Completed |
| RTM | Completed |
| Bug Reports | Completed |
| SQL Validation | Completed |
| API Testing | Completed |
| Test Execution Report | Completed |
| Test Summary Report | Completed |

14. Lessons Learned

- Early requirement reviews reduce ambiguity.

- Boundary value and negative testing uncovered several important defects.

- Duplicate transaction scenarios require special attention in banking systems.

- Security testing (authentication, authorization, and input validation) should be included from the beginning of the test cycle.

- Maintaining traceability through the RTM made it easier to confirm complete requirement coverage.

15. Release Recommendation

Recommendation: Conditional Go-Live

The application is recommended for release provided that all remaining Critical and High severity defects are resolved, retested, and formally approved. Regression testing should be completed after defect fixes to ensure no new issues are introduced.

16. QA Sign-Off

| Role | Name | Status |
| --- | --- | --- |
| QA Engineer | Muqaddas Rasheed | Approved |
| QA Lead | __________________ | Pending |
| Project Manager | __________________ | Pending |
| Product Owner | __________________ | Pending |