Test Plan

Project Name: SecureBank – Internet Banking System

Document Version: 1.0

Prepared By: Muqaddas Rasheed

Role: Manual QA Engineer

Methodology: Agile Scrum

Test Level: System Testing

Document Status: Approved

1. Introduction

This Test Plan defines the testing approach for the SecureBank Internet Banking System. The objective is to verify that all functional and non-functional requirements are implemented correctly and that the application is reliable, secure, and ready for production deployment.

2. Objectives

The objectives of testing are to:

- Verify all functional requirements.

- Validate business rules.

- Ensure secure user authentication.

- Verify banking transactions.

- Validate database updates.

- Detect and report defects.

- Ensure system stability.

- Improve software quality before release.

3. Scope of Testing

In Scope

Authentication

- Login

- Logout

- Forgot Password

- OTP Verification

- Change Password

Dashboard

- Account Summary

- Balance Display

- Notifications

Accounts

- View Account Details

- Transaction History

- Download Statement

Fund Transfer

- Internal Transfer

- External Transfer

- Scheduled Transfer

Beneficiary Management

- Add Beneficiary

- Edit Beneficiary

- Delete Beneficiary

- Activate Beneficiary

Bill Payments

- Electricity

- Water

- Gas

- Internet

- Mobile Recharge

Debit Card Services

- Block Card

- Replace Card

- Change PIN

- Set Daily Limit

Profile

- Update Profile

- Upload Documents

- Change Contact Information

Out of Scope

- ATM Software

- Mobile Banking App

- Employee Portal

- Loan Processing

- Investment Services

- Insurance Products

- Third-party Banking Systems

4. Testing Types

The following testing types will be performed:

| Testing Type | Purpose |
| --- | --- |
| Smoke Testing | Verify critical features after deployment |
| Sanity Testing | Validate bug fixes and minor changes |
| Functional Testing | Verify application functionality |
| Regression Testing | Ensure existing functionality is unaffected |
| Integration Testing | Validate module interactions |
| System Testing | Test the complete application |
| UI Testing | Verify layouts, labels, and navigation |
| Usability Testing | Ensure ease of use |
| Compatibility Testing | Test across supported browsers |
| Security Testing (Basic) | Verify authentication, sessions, and authorization |
| Database Testing | Validate backend data using SQL |
| API Testing | Verify REST API functionality |

5. Test Strategy

Testing will follow a risk-based manual testing approach.

The QA team will:

- Review requirements.

- Prepare test scenarios.

- Design detailed test cases.

- Prepare test data.

- Execute test cases.

- Report defects in Jira.

- Perform retesting after fixes.

- Execute regression testing.

- Prepare the Test Summary Report.

- Obtain QA sign-off.

6. Test Environment

| Item | Details |
| --- | --- |
| Application | SecureBank Web Application |
| Environment | QA / Staging |
| Browser | Chrome (Latest) |
| Additional Browsers | Firefox, Edge, Safari |
| Database | MySQL |
| Operating System | Windows 11 |
| API Tool | Postman |
| Defect Tracking | Jira |
| Documentation | Microsoft Excel, Microsoft Word |
| Version Control | GitHub |

7. Entry Criteria

Testing will begin only when:

- BRD is approved.

- SRS is approved.

- Development is completed.

- QA environment is available.

- Database is configured.

- Test data is prepared.

- Build is deployed successfully.

- Test cases are reviewed and approved.

8. Exit Criteria

Testing will be considered complete when:

- All planned test cases have been executed.

- Critical defects are resolved.

- High-severity defects are resolved or accepted by stakeholders.

- Regression testing passes.

- Test Summary Report is approved.

- Product Owner signs off on the release.

9. Test Deliverables

The QA team will produce:

- Test Plan

- Test Scenarios

- Test Cases

- Test Data

- Requirement Traceability Matrix (RTM)

- Bug Reports

- Jira Defect Log

- SQL Validation Scripts

- API Test Cases

- Test Execution Report

- Test Summary Report

10. Test Data Requirements

The following sample data will be used:

Customer Accounts

| Customer ID | Account Type | Balance |
| --- | --- | --- |
| CUST001 | Savings | PKR 150,000 |
| CUST002 | Current | PKR 420,000 |
| CUST003 | Savings | PKR 10,000 |

Login Credentials

| Username | Password | Status |
| --- | --- | --- |
| customer01 | Secure@123 | Active |
| customer02 | Bank@456 | Active |
| customer03 | Demo@789 | Locked |

11. Roles & Responsibilities

| Role | Responsibilities |
| --- | --- |
| QA Lead | Test planning, reviews, approvals |
| Manual QA Engineer | Test design, execution, defect reporting |
| Developer | Defect fixing |
| Business Analyst | Requirement clarification |
| Product Owner | Requirement validation and UAT approval |
| Project Manager | Schedule and resource management |

12. Defect Management Process

Workflow:

New

↓

Assigned

↓

In Progress

↓

Fixed

↓

Retest

↓

Verified

↓

Closed

If the issue persists during retesting:

Retest

↓

Reopened

↓

Assigned

↓

Fixed

13. Severity Levels

| Severity | Description |
| --- | --- |
| Critical | System crash, data loss, security breach |
| High | Major functionality unavailable |
| Medium | Feature works incorrectly but has a workaround |
| Low | Cosmetic or UI issues |

14. Priority Levels

| Priority | Description |
| --- | --- |
| P1 | Immediate fix required |
| P2 | High priority |
| P3 | Medium priority |
| P4 | Low priority |

15. Risks and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Unstable QA environment | High | Coordinate with DevOps and verify environment readiness |
| Delayed builds | High | Maintain buffer time in the schedule |
| Requirement changes | Medium | Update documentation and perform impact analysis |
| Third-party SMS/Email failures | High | Use mock services during testing when needed |
| Limited test data | Medium | Prepare reusable and realistic datasets |

16. Test Schedule

| Activity | Estimated Duration |
| --- | --- |
| Requirement Review | 2 Days |
| Test Planning | 1 Day |
| Test Scenario Preparation | 3 Days |
| Test Case Design | 5 Days |
| Test Data Preparation | 2 Days |
| Test Execution | 8 Days |
| Bug Reporting & Retesting | 4 Days |
| Regression Testing | 3 Days |
| Test Summary Report | 1 Day |

17. Tools Used

| Tool | Purpose |
| --- | --- |
| Jira | Defect Tracking |
| MySQL | Database Validation |
| Postman | API Testing |
| Microsoft Excel | Test Cases & RTM |
| Microsoft Word | QA Documentation |
| GitHub | Portfolio & Version Control |
| Chrome DevTools | Browser Inspection |

18. Test Metrics

The following metrics will be tracked:

- Total Test Cases

- Executed Test Cases

- Passed Test Cases

- Failed Test Cases

- Blocked Test Cases

- Defect Density

- Defect Leakage

- Test Execution Progress

- Test Coverage (%)

- Defect Reopen Rate

19. Approval

| Name | Role | Status |
| --- | --- | --- |
| Business Analyst | Requirement Approval | Approved |
| QA Lead | Test Plan Approval | Approved |
| Project Manager | Final Approval | Approved |